D’Catalist Tech

1A Nwafor Close Asata-mine Road by Mbanugo Bus-Stop.

Enugu State.

Paulnwabueze282@gmail.com

<https://my-portfolio-seven-beta-47.vercel.app/#>

Monday, 24 March, 2025

Michael Dele Apupu Foundation

Michael Dele Apupu

Michael Dele Apupu Foundation

**Project Overview:**

We are excited to submit this proposal for the development of a website for your foundation. Our goal is to create a visually appealing, user-friendly and functional website that meets Michael Dele Apupu Foundation needs.

**Scope of Work:**

Our scope of work includes:

1. Website Design: Custom design of the website's layout, graphics, and user interface.

2. Website Development: Development of the website using [programming languages/Content Management System (CMS)].

3. Content Creation: Creation of high-quality content, including text, images, and multimedia.

4. Testing and Quality Assurance: Thorough testing and quality assurance to ensure the website is bug-free and functions as expected.

5. Launch and Deployment: Launch and deployment of the website.

**Timeline:**

We anticipate the project will take approximately 3 weeks to complete, with the following milestones:

1. Design Phase: 4 days

2. Development Phase: 8 days

3. Testing and Quality Assurance: 3 days

4. Launch and Deployment: 4 days

**Deliverables:**

Our deliverables will include:

1. Fully functional website: A fully functional website that meets your business needs.

2. Source code: The source code for the website, including all design files and documentation.

3. Training and support: Training and support to ensure you can update and maintain the website.

**Assumptions and Dependencies:**

Our assumptions and dependencies include:

1. Access to necessary information: Access to necessary information, including content and technical requirements.

2. Timely feedback: Timely feedback and decision-making to ensure the project stays on track.

**Pricing:**

Our pricing for this project is as follows:

1. Total cost**: *#280,000*** which includes all development, design, and testing costs.

2. Payment terms: Payment will be of two instalments. First deposit of ***#180,000***to commence the project and a final payment of ***#100,000*** when the project has been delivered.

**Acceptance Criteria:**

Our acceptance criteria include:

1. Functional requirements: The website must meet all functional requirements outlined in this proposal.

2. Design requirements: The website must meet all design requirements outlined in this proposal.

3. Testing and quality assurance: The website must pass all testing and quality assurance checks.

**Conclusion:**

We believe our team has the skills, experience, and expertise to deliver a high-quality website that meets your foundation needs. We look forward to the opportunity to work with you. Please confirm your acceptance of this proposal by signing and returning one copy.